# Jira-to-PR AI SDLC Roadmap

Jira-to-PR AI SDLC Roadmap

Goal

Build a scalable, reliable, token-efficient AI SDLC workflow:

Jira → Requirement Understanding → Workspace Discovery → Plan

→ Implement → Test → Review → PR

Recommended Directory Structure

.ai-sdlc/

00-global-rules.md

01-token-rules.md

02-jira-intake.prompt.md

03-discovery-and-plan.prompt.md

04-frontend-implementation.prompt.md

05-backend-implementation.prompt.md

06-test-generation.prompt.md

07-code-review.prompt.md

08-pr-creation.prompt.md

repo-map.md

definition-of-done.md

PHASE 1 — Jira → Plan

Objective

- Understand Jira requirements

- Understand multi-repo workspace

- Produce reliable implementation plans

- Minimize token usage

- Avoid hallucination

Steps

1. Create .ai-sdlc directory

2. Generate 4 MVP files

3. Create repo-map.md

4. Configure Jira MCP

5. Test Jira Intake

6. Test Discovery + Plan

7. Human Review

8. Iterate prompts/rules

Phase 1 Success Criteria

- Correct Jira understanding

- Correct impacted repos/files

- Reliable implementation plans

- Controlled token usage

- No unnecessary repo scanning

PHASE 2 — Controlled Implementation

Objective

Allow AI to safely implement approved plans.

New Files

- 04-frontend-implementation.prompt.md

- 05-backend-implementation.prompt.md

Restrictions

- No large refactors

- No unrelated file changes

- No automatic merge

PHASE 3 — Test Automation

Objective

Generate meaningful tests from Jira acceptance criteria.

New File

- 06-test-generation.prompt.md

AI Responsibilities

- RTL tests

- Jest tests

- Backend unit tests

- Integration tests

- Cypress tests

- Edge cases

- Negative cases

PHASE 4 — AI Code Review

Objective

Review implementation before PR creation.

New File

- 07-code-review.prompt.md

Review Areas

- Requirement coverage

- Missing edge cases

- API contract issues

- Security

- Maintainability

- Observability

- Test quality

- Performance risks

PHASE 5 — PR Automation

Objective

Automatically prepare high-quality PR content.

New File

- 08-pr-creation.prompt.md

AI Responsibilities

- Branch name

- Commit message

- PR title

- PR description

- Jira link

- Test evidence

- Reviewer checklist

- Risk notes

Token Optimization Rules

1. Never scan the entire repo

2. Read repo-map.md first

3. Search before opening files

4. Read only relevant functions/classes

5. Summarize findings

6. Limit output size

7. Reuse previous summaries

8. Avoid repeated discovery

Recommended Current Focus

DO NOW:

1. Create .ai-sdlc

2. Generate 4 MVP files

3. Create repo-map.md

4. Configure Jira MCP

5. Run one real Jira ticket

6. Review output

7. Improve prompts

8. Run additional tickets

DO NOT DO YET:

- automatic coding

- automatic merge

- automatic PR

- automatic review approval